## Slide 1
A Game By:
Notes: Project manager introduces the group

## Slide 2: Project:
Cow Panic!
Cowsual Gamers
NO funding necessary
Unity (Moonity?) w/ C#
Pixel Art
PC (Personal Cowmputer)
Notes: Drew

## Slide 3: The Game:
Cows walk across screen
Control UFO
Use tractor beam to abduct
Don’t let cows off-screen
Notes: Jonah

## Slide 4: Approach:
Technical:
Moonity – Game Engine
    Using C#
GameMaker Studio, GrahpicsGale
  Sprites and Animation
Famitracker
  Music
Notes: Hugo

## Slide 5: Approach:
Moonagement:
Project Moonager
  Jake Cowfagno
Prograhaming
    Jake Cowfagno
    Drew Graham
    Dan Sipe
  Game Designer
    Drew Graham
Notes: Hugo

## Slide 6: Approach:
Moonagement:
Art and Sound Design
    Hugo Armella
    Joshua Karmel
  Testing Cowordinator
    Dan Sipe
  Testing
    Jonah Musto
  Cow Pun Specialist
    Jake Cowfagno
Notes: Hugo

## Slide 7: Scope:
Initial Projection:
Additional Mechanics
  Cow-tapult
  Day-Night background alternatives
  UFO status effects
Android Port
Notes: Dan

## Slide 8: Scope:
“Nice to Have”:
Main Menu
Different cow types
  (chocolate, sick, etc.)
Moosic/Sound Effects
  (cow moos, tractor beam, etc.)
Notes: Dan

## Slide 9: Final Product:
Main Menu
Different cow types
Moosic
Scoreboard
Pixel Art & Animootions
PC
Notes: Drew

## Slide 10: Lessons Learned:
Keep Art and Programming separate
New ideas = Cool, but also = Scope creep
Spread tasks out more evenly
Scope too large initially; ok to reduce it afterward
Bugs. They’re everywhere.
Notes: Jake

## Slide 11
Gantt:
Notes: Jake

## Slide 12: Demoo:
Notes: Drew

## Slide 13: Thank Moo!
Notes: All