## Slide 1
Cow Panic! – Group 6301
Key achievements in the last week
Fixed the bugs concerning the UFO tractor beam’s hitbox Gave cows the ability to fall to the ground if the tractor beam expires Cows despawn after leaving the room’s boundaries Add a check for the UFO to stop when it reaches the edge of the screen
Key planned activities for the next week
Discuss meeting outside of class time Continue creating art for the game Begin implementing the HUD and lives tracker Fix the depth of the cows and tractor beam so the tractor beam always renders above the cows
Plan to keep/get project to Green status
Keep up with the Gantt Chart schedule Research how to implement features such as score saving and HUD outside of class Plan to meet outside of class time to continue developing the game whenever it is necessary
Key risks / issues / scope changes
Possibility that HUD will be difficult to implement
Legend: Green Yellow Red
4/26/16
G
Y
R
G
G
G
G
G

## Slide 2
Project Name and Team Number
Key achievements in the last week
[Detail the key achievements in the last period]
Key planned activities for the next week
[Detail the key planned activities for the next period]
Plan to keep/get project to Green status
[Detail the key achievements in the last period]
Key risks / issues / scope changes
[Detail key risks and issues]
Legend: Green Yellow Red
Date
G
Y
R
G
Y
G
G
G