## Slide 1
Cow Panic! – Group 6301
Key achievements in the last week
Fixed the bugs concerning the UFO tractor beam’s hitbox Gave cows the ability to fall to the ground if the tractor beam expires Cows despawn after leaving the room’s boundaries
Key planned activities for the next week
Continue creating art for the game and working on the game’s moosic Begin implementing the lives tracking Label the cow sprites Complete Cow Panic! Logo Create colored cows for statuses
Plan to keep/get project to Green status
Keep up with the Gantt Chart schedule Research how to implement features such as score saving and HUD outside of class Plan to meet outside of class time to continue developing the game
Key risks / issues / scope changes
Possibility that HUD will be difficult to implement Saving scores to a file may cause bugs and must be completed after the lives tracking has been implemented
Legend: Yippee!!! Meh… DEFCON 1!!!
5/3/16
G
Y
R
G
G
G
G
G

## Slide 2
Project Name and Team Number
Key achievements in the last week
[Detail the key achievements in the last period]
Key planned activities for the next week
[Detail the key planned activities for the next period]
Plan to keep/get project to Green status
[Detail the key achievements in the last period]
Key risks / issues / scope changes
[Detail key risks and issues]
Legend: Green Yellow Red
Date
G
Y
R
G
Y
G
G
G