## Slide 1
Cow Panic! – Group 6301
Key achievements in the last week
Fixed the bug that caused the UFO to slightly rise with each cowlision Created a new class for the user to input three initials to save with score for leaderboard Implemented lives-tracking Created button sign sprites Moosic Investigated implementation of cow variations
Key planned activities for the next week
Continue creating art for the game and working on the game’s moosic Test lives-tracking Add saving score to a file Create colored cows for statuses Add font to initials-input
Plan to keep/get project to Green status
Keep up with the Gantt Chart schedule Research how to implement features such as score saving and HUD outside of class Plan to meet outside of class time to continue developing the game
Key risks / issues / scope changes
Possibility that HUD will be difficult to implement Saving scores to a file may cause bugs and must be completed after the lives tracking has been implemented
Legend: Yippee!!! Meh… DEFCON 1!!!
5/11/16
G
Y
R
G
G
G
G
G

## Slide 2
Project Name and Team Number
Key achievements in the last week
[Detail the key achievements in the last period]
Key planned activities for the next week
[Detail the key planned activities for the next period]
Plan to keep/get project to Green status
[Detail the key achievements in the last period]
Key risks / issues / scope changes
[Detail key risks and issues]
Legend: Green Yellow Red
Date
G
Y
R
G
Y
G
G
G